AI TRANSFORMATION PROPOSAL

Streetwear E-Commerce — Germany & Europe

Prepared for Carlos (Marketing Director) and Javi (Lead Developer)

June 2026   |   Private & Confidential

| 4 AI Modules Covering the full customer journey | 3 Delivery Phases Starting with quick wins in 8 weeks | EU Compliant GDPR, EU AI Act, Frankfurt-hosted | LangSmith Monitoring Full LLM observability from day one |
| --- | --- | --- | --- |

SECTION 1

# Executive summary

This proposal outlines a four-module AI solution designed to address the core commercial challenges your business is facing: a shopping experience that feels impersonal, low average order value, limited customer retention, and significant manual effort in catalog operations.

Each module is scoped to deliver measurable value independently, so you can start with quick wins and expand over time. The full solution is built on your existing Frankfurt infrastructure and is designed to be fully compliant with GDPR, the EU AI Act, and German data protection law from day one.

The primary objective is to replicate the in-store experience online — providing the personalisation, guidance, and styling advice that converts browsers into buyers and one-time customers into loyal ones.

## Business challenges we are solving

| Challenge | AI solution |
| --- | --- |
| Impersonal shopping experience | AI styling assistant + recommendation engine |
| Low average order value (AOV) | Personalised cross-sell and upsell at checkout |
| Low customer retention | Behaviour-based re-engagement and lifecycle marketing |
| Manual catalog operations | Automated content generation pipeline (Python + LLM) |
| Losing ground to C&A and Springfield | Faster, more personalised experience competitors cannot match |

SECTION 2

# Why AI and not a custom-built technical solution?

Javi's team could build parts of this with traditional code — rule-based filters, manual segmentation, template-driven content. The question is not capability, it is what happens next.

Rules-based systems require a developer every time customer behaviour shifts or the catalog changes. An AI recommendation engine learns from every session and improves automatically. A styling assistant that answers natural language questions across hundreds of SKUs simply cannot be built as a decision tree — it only exists as an LLM. And template-based content generation produces exactly the generic copy Carlos wants to avoid.

The honest trade-off: custom code means full control and no external dependencies. AI means a dependency on an LLM provider — but it delivers capability that would take years to build from scratch and improves continuously without additional engineering investment.

The proposal does not ask the team to step back from engineering. It asks them to own the infrastructure, and let AI handle what AI does better.

SECTION 4

# Proposed AI solution

The solution is structured as four modules. Modules 1–3 form the core and are recommended for delivery in Phases 1 and 2. Module 4 (virtual try-on) is a Phase 3 initiative requiring a separate technical scoping exercise.

Module 1 — Highest priority Product recommendation engine A personalisation layer that understands each customer's preferences and surfaces the right products at the right moment — including before any purchase history exists, using browsing behaviour and preference signals already stored in Frankfurt. WORKFLOW: Browsing events → Embedding model → Ranked product list

Key benefits - Increases average order value through relevant cross-sell and upsell recommendations - Solves the cold-start problem using existing gender and category preference signals - Builds customer purchase profiles that improve with every interaction - Presents complementary products before checkout to increase basket size Increases AOV Improves conversion Drives retention

Module 2 — High priority AI styling assistant A chat-style assistant embedded in the storefront that replicates the in-store sales assistant experience. It answers questions like 'what goes with this hoodie?' and 'what size should I order?', providing the guidance your customers currently cannot get online. WORKFLOW: Customer message → LLM + catalog context → Styled response + product links

Key benefits - Addresses the 'cold' online experience Carlos identified directly - Enables natural cross-sell through conversational product discovery - Brand voice and tone controlled via system prompt — not generic AI output - Reduces decision paralysis and cart abandonment Replicates in-store guidance Increases basket size On-brand by design

Module 3 — High operational value AI content & catalog automation An automated pipeline using Python scripts and an LLM to generate product descriptions, attributes, and SEO copy at scale. A human review gate ensures nothing publishes without approval, directly addressing Carlos's concern about generic or off-brand copy. WORKFLOW: Product data + images → Python + LLM pipeline → Draft → review → publish

Key benefits - Reduces manual content effort dramatically across large product volumes - Brand voice enforced at prompt level and validated via LangSmith quality scores - SEO-optimised output improves organic discoverability - Human-in-the-loop approval: AI accelerates drafting, humans decide what publishes Reduces manual effort SEO-optimised Brand-safe

Module 4 — Phase 3 Virtual try-on Customers upload a photo and receive a visualisation of how products look on them. This is the highest-effort module and the strongest competitive differentiator. We recommend a build-vs-buy evaluation before committing to an approach. WORKFLOW: Photo upload → Pose estimation + overlay model → Personalised visualisation

Key benefits - Removes one of the core disadvantages of online-only retail - Significantly reduces return rates by setting accurate expectations - Creates a memorable experience that drives word-of-mouth and retention - Strongest differentiator versus C&A and Springfield High differentiation Reduces returns Phase 3 scope

SECTION 4

# Technical architecture & infrastructure

The solution is designed to integrate with your existing Frankfurt-hosted infrastructure and leverage the strong internal development team and engineering capabilities you already have in place.

## Core technology stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Recommendation engine | Collaborative filtering + embeddings | Personalised product ranking from day one |
| AI styling assistant | LLM (Claude / GPT-4o) + RAG | Conversational product guidance with catalog context |
| Content pipeline | Python scripts + LLM + cron | Automated descriptions, attributes, SEO copy — no extra tooling required |
| Pipeline orchestration | n8n (optional, self-hosted) | Visual workflow management — can be introduced later as pipeline count grows |
| LLM monitoring | LangSmith | Tracing, quality scoring, prompt regression testing |
| Data layer | Existing company cloud, Frankfurt | No data migration required; already GDPR-compliant |

Note on pipeline orchestration: the content automation pipeline is built on Python scripts and standard cron scheduling — no additional tooling required. n8n is listed as an optional layer that can be introduced later if the team wants a visual interface for managing workflows, or if the number of automated pipelines grows to a point where a dedicated orchestration tool adds value. The AI outcomes are identical either way.

## LLM monitoring with LangSmith

Every LLM call across the styling assistant and content pipeline is traced in LangSmith, giving Javi's team complete visibility into system behaviour.

- Latency and token cost tracked per call — cost management from day one

- Output quality scores flag low-confidence or off-brand responses before they reach users

- Hallucination detection alerts on factually inconsistent product claims

- Prompt regression testing ensures any model update is validated before it ships

- Full audit trail of AI decisions — required for EU AI Act transparency obligations

SECTION 5

# Compliance & data governance

Your Frankfurt hosting and existing data protection practices provide a strong foundation. The compliance work required to implement this solution is focused and well-defined.

Note: be aware that a full data flow inventory covering inputs, outputs, storage, and retention is included in the accompanying compliance memo

| EU AI Act | - Recommendation engine and styling assistant classify as limited risk under the EU AI Act — transparency obligations apply - Customers must be informed they are interacting with an AI assistant — a one-line UX disclosure - Virtual try-on processes biometric data (body images) — a formal risk assessment is required before Phase 3 ships - No high-risk classification expected for any Phase 1 or Phase 2 module - LangSmith audit trails satisfy the documentation requirements for limited-risk AI systems |
| --- | --- |

| GDPR & EU privacy | - All customer data remains in Frankfurt — no cross-border transfers required for any module - Behavioural data used for recommendations requires a clear legal basis — legitimate interest or explicit consent - Cookie-based browsing signals require an updated consent banner aligned to the ePrivacy Directive - Right to erasure must propagate end-to-end through the recommendation model — a data deletion pipeline is included in scope - n8n workflow logs serve as auditable records of all data processing activities under GDPR Article 30 — if n8n is adopted. Without it, Python script logs fulfil the same obligation. |
| --- | --- |

| LangSmith & AI governance | - LangSmith is deployed within your Frankfurt infrastructure — no LLM prompt data leaves the EU - Every AI output is logged with timestamp, model version, and quality score - Javi's team owns the monitoring dashboards — no dependency on external operators for compliance oversight - Model update policy: no prompt or model change ships without passing regression tests in LangSmith staging |
| --- | --- |

SECTION 6

# Delivery plan

We recommend a phased approach that delivers value quickly and builds toward the full solution. Phase 1 is deliberately focused on operational wins that reduce cost and demonstrate the value of the approach before the customer-facing modules ship.

| Phase 1 Weeks 1–8 | Catalog automation & foundation - Deploy Python-based content pipeline for AI-generated product descriptions and attributes - Integrate LangSmith monitoring and establish quality baselines - Set up brand voice templates and human review workflow - Audit and update consent banner for GDPR-compliant behavioural data collection - Success metric: 70%+ reduction in manual content creation time |
| --- | --- |
| Phase 2 Weeks 6–14 | Recommendation engine & styling assistant - Deploy recommendation engine using existing preference and behavioural data - Launch AI styling assistant in storefront with brand voice system prompt - A/B test recommendations against baseline; measure AOV and conversion impact - LangSmith dashboards live for Javi's team; first regression test cycle completed - Success metric: measurable AOV increase; styling assistant engagement rate > 15% |
| Phase 3 From week 16 | Virtual try-on (scope & build) - Conduct build-vs-buy evaluation: assess vendors (Snap AR, Zeekit, custom model) - Complete biometric data risk assessment required by EU AI Act - Define return rate reduction as primary success metric - POC with one product category before full rollout |

## Key success metrics

| Metric | Target | Module |
| --- | --- | --- |
| Average order value (AOV) | +15–25% within 90 days of launch | Recommendation engine |
| Content creation time | 70% reduction by end of Phase 1 | Catalog automation |
| Conversion rate | +10–20% from personalised journeys | Recommendation engine |
| Styling assistant engagement | > 15% of sessions | AI styling assistant |
| Return rate (Phase 3) | -20–30% for try-on products | Virtual try-on |
| Customer retention (6 months) | +10% repeat purchase rate | All modules combined |

SECTION 7

# Costs, margin impact & ROI

Each module has a distinct cost structure and margin profile. The table below gives indicative build and running costs, the margin lever each module provides, and how payback should be tracked. All costs assume self-hosted infrastructure in Frankfurt with no external vendor lock-in.

The catalog automation module (Phase 1) pays for itself within 4–6 weeks of delivery. Its savings directly fund the higher-value customer-facing modules in Phase 2.

## Cost & margin summary per module

| Module | Build cost (est.) | Running cost / mo | Margin lever |
| --- | --- | --- | --- |
| Recommendation engine | €15k–25k | €200–600 | Boost scoring weights higher-margin SKUs when similarity scores are close. Zero LLM API cost — pure vector math. |
| AI styling assistant | €10k–18k | €300–1,200 | Variable LLM token cost. Each 3-turn conversation ≈ €0.01–0.03. Cap turns at 5. Monitor via LangSmith budget alerts. |
| Catalog automation | €6k–10k | €50–200 | Direct labour saving: replaces manual copywriting. Python + cron — no extra tooling. Typical payback 4–6 weeks. Saving ≈ €2k–6k/mo. |
| n8n (optional) | €1k–3k | €0 (self-hosted) | Visual workflow management layer. Not required. Recommended when pipeline count grows beyond 3–4 or when non-developers need visibility. |
| Virtual try-on (Ph. 3) | €40k–120k | €500–3,000 | Margin case rests on return rate reduction. Each –1% in returns saves approx. €X per order. Scope before committing. |

## Indicative Phase 1 + 2 ROI

| Estimated build cost (Ph. 1+2) | Monthly running cost at scale | Payback (catalog automation alone) |
| --- | --- | --- |
| €31k–53k | €550–1,900 | 4–6 weeks |

## How to track cost and margin in production

Cost visibility is built into the architecture from day one. There are three tracking layers:

- LangSmith — tracks LLM cost per session (styling assistant), tokens in/out per call, cost by model version, and budget alerts when monthly spend exceeds a set threshold. This is where Javi monitors the variable cost of the styling assistant in real time.

- Pipeline logs (Python) — the content automation scripts log LLM calls per run, execution time, and cost to the existing logging stack. If n8n is adopted later, its built-in execution history replaces this with a visual dashboard.

- Business metrics (existing analytics) — AOV before vs after recommendation engine (A/B test), gross margin per order with vs without AI assist, return rate baseline vs post try-on, and content cost per SKU before vs after automation.

The monthly margin scorecard Carlos should review: total AI running costs in, revenue attributed to AI touchpoints and labour savings out. Net margin contribution = revenue gain + cost savings minus AI costs.

SECTION 10

# Availability & resilience

The AI layer must never take the storefront down. Every module is architected as an independent service — if it fails, the site keeps working and customers can always buy. The AI enhances the experience; it is never load-bearing infrastructure.

Core principle: graceful degradation over hard dependency. A storefront that shows bestsellers when the recommendation engine is down is infinitely better than a storefront that shows an error page.

## Fallback states per module

Module 1 — Recommendation engine Lowest risk — fully cacheable

Healthy Live personalised recommendations from Redis cache or scoring service in <80ms.; Degraded — cache stale Serve last known recommendations (TTL extended to 1hr). User sees slightly older data, nothing breaks.; Scoring service down Fall back to rule-based bestsellers in user's preferred category. Widget never empty..

Module 2 — AI styling assistant Medium risk — external LLM dependency

Healthy LLM API responds within timeout. Full conversational experience with product links.; LLM slow (>3s) Show typing indicator up to 5s, then surface a canned response with top 3 products for the current page category.; LLM API down Hide chat widget entirely or show 'back shortly'. Storefront and rec engine fully unaffected — zero blast radius..

Module 3 — Catalog content automation Lowest risk — fully async

Healthy Python cron job runs nightly. New descriptions ready for review each morning.; Job fails Script retries automatically (3×). Alert sent to Javi's team. Previously approved content stays live — no customer impact.; LLM unavailable Job queued for next run. Existing product descriptions remain live. Zero customer impact..

## SLA targets

| Service | Target | Note |
| --- | --- | --- |
| Storefront | 99.9% uptime | Non-negotiable. AI services must never affect this. |
| Recommendation engine | 99.5% uptime, <80ms p99 | Cacheable — Redis keeps this achievable. |
| AI styling assistant | 95% availability | LLM API dependency limits this; fallback covers the gap. |
| Catalog pipeline | Best-effort nightly | Async — downtime has zero customer-facing impact. |

## What Javi's team needs to implement

- Circuit breaker on every LLM call — if 3 consecutive calls fail or time out, open the circuit and serve the fallback immediately rather than waiting

- Hard timeout budgets: recommendation engine 100ms, styling assistant 5s, virtual try-on 30s — these are ceilings, not targets

- Redis cache as the first line of defence for recommendations — the scoring service is never in the critical path if the cache is warm

- All AI services deployed independently from the storefront — separate containers, separate deployments, separate health checks

- LangSmith alerts on error rate spike, latency breach, and upstream LLM API status changes

- Runbook per module: what does on-call do when the styling assistant goes down at 23:00 on a Friday?

- Load test before each phase goes live — especially the recommendation engine under peak season traffic volumes

SECTION 9

# Why now

The competitive window for AI-powered personalisation in European streetwear is open today, but it will not stay open. C&A and Springfield are large operations with significant technology investment capacity. The advantage goes to the brand that moves first and builds customer data flywheels before the competition catches up.

Every week without a recommendation engine is a week where a customer browses your catalog, does not find what they are looking for without guidance, and buys from a competitor instead. That is not a hypothetical — it is what is happening today.

Your position is stronger than it appears. You have:

- Clean, Frankfurt-hosted customer data already available for immediate use

- A strong internal development team capable of owning and evolving the solution

- A proprietary brand and product catalog — no marketplace dependency

- A clearly identified customer experience gap that AI can close directly

The Phase 1 investment in catalog automation pays back quickly through reduced operational cost, which funds the higher-value customer experience modules in Phase 2.

## Proposed next steps

| 1 | Review this proposal with Carlos and Javi and align on Phase 1 scope |
| --- | --- |
| 2 | Consent banner audit — confirm legal basis for behavioural data used in recommendations |
| 3 | Kick off Python content pipeline POC with a subset of the product catalog (2 weeks) |
| 4 | Stand up LangSmith monitoring environment alongside the POC |
| 5 | Schedule Phase 2 scoping session once Phase 1 POC results are in hand |

Questions or feedback? We are ready to discuss at your convenience.